Food App Website - Agile Project Plan

Project Vision:

To create a user-friendly food app website that allows users to discover, order, and review local restaurants and dishes with ease.

Project Team:

* Product Owner
* Scrum Master
* Development Team

Sprint Duration:

2 weeks

Backlog Items (Epics):

1. User Authentication:

* Allow users to sign up, log in, and manage their accounts.
* Estimated Story Points: 5

1. Restaurant Search

* Implement a search feature to find restaurants based on location, cuisine, and ratings.
* Estimated Story Points: 8

Menu Display

* Display restaurant menus with dish details, prices, and images.
* Estimated Story Points: 8

Order Placement

* Enable users to place orders from restaurant menus.
* Estimated Story Points: 13

Order Tracking

* Allow users to track their orders in real-time.
* Estimated Story Points: 8

Review & Rating

* Implement a system for users to leave reviews and ratings for restaurants and dishes.
* Estimated Story Points: 8

Prioritized User Stories (Examples):

* As a user, I want to sign up for an account so that I can access personalized features.

Story Points: 3

* As a user, I want to search for restaurants by cuisine type so that I can find my preferred food easily.

Story Points: 5

* As a user, I want to view a restaurant's menu with prices and images so that I can decide what to order.

Story Points: 5

* As a user, I want to add items to my cart and place an order so that I can purchase food.

Story Points: 8

* As a user, I want to track my order status in real-time so that I know when to expect my food.

Story Points: 5

* As a user, I want to leave a review and rating for a restaurant or dish so that I can share my experience with others.

Story Points: 5

Sprint 1 Goals (Example):

* Implement User Authentication (5 SP)
* Develop Restaurant Search Feature (8 SP)
* Begin Menu Display (5 SP)
* Sprint 2 Goals (Example):
* Complete Menu Display (3 SP)
* Implement Order Placement (13 SP)
* Begin Order Tracking (5 SP)

Sprint Review/Demo:

Date: 20/02/24

Time: 9:00 am

Location: uk

Goals Achieved: [List of achieved goals]

Retrospective:

* What went well?
* What could be improved?
* Action items for improvement.